HYBRID AI AGENT

PRODUCT REQUIREMENTS DOCUMENT

v5.0  ·  Final Complete Edition

Five Rounds of Technical Review  ·  Production-Grade  ·  Ready to Build

| NormEnvSchema | TemplateCfg | VLM Grounding | dirty_flag | IDEMPOTENT | Affinity Map |
| --- | --- | --- | --- | --- | --- |

Includes: Full Tool Stack  ·  7-Phase Build Plan  ·  17 Cursor Prompts  ·  .cursorrules  ·  v5.0 Additions

Version: 5.0 — Final Complete Edition

Status: Ready to Build

Date: February 2026

Classification: Internal

# 1. What's New in v5.0

Version 5.0 is the final synthesis of five rounds of technical review. It adds six targeted additions that close the last remaining gaps in the v4.0 architecture — no structural changes, no new layers, only precise upgrades to existing modules.

All six v5.0 additions are targeted improvements to existing modules. Nothing in v4.0 is changed or removed — these are additive upgrades only.

## 1.1 Five-Round Review Summary

| Round | Key Critique Source | What Was Fixed |
| --- | --- | --- |
| v1.0 | Initial design | Hybrid loop, safety layer, execution hierarchy, structured perception first |
| v2.0 | Review round 1 | Verifier concept, backtracking stack, programmatic L0, UI memory, plan batching, adapters |
| v3.0 | Review round 2 | Verifier internals, State Graph (tree), ElementID, LatencyPolicy, DeadlockDetector, Trajectory schema |
| v4.0 | Review round 3 | GoalSpecCompiler, TransactionManager, Typed Contracts, EvidencePlanner, State.diff(), Interactive HiL |
| v5.0 | Review round 4 | NormalisedEnvironmentSchema, TemplateMatchingConfig, VLM grounding prompt, StateModel dirty_flag, IDEMPOTENT risk class, Tool Affinity Map |

## 1.2 Six v5.0 Additions at a Glance

| Addition | Affects | What It Fixes | Impact |
| --- | --- | --- | --- |
| NormalisedEnvironmentSchema | StateModel, Planner | Planner was reasoning over heterogeneous raw DOM + UI tree + visual data | Planner gets one unified JSON schema — more reliable tool selection |
| TemplateMatchingConfig | execution/level3_pattern.py | OpenCV template matching was underspecified — no storage, scaling, or confidence rules | Reliable pattern matching with defined storage, scaling, and multi-monitor policy |
| VLM Grounding Prompt Format | execution/level4_local_vision.py | Qwen2-VL received raw OmniParser output — no structured grounding prompt | Precise prompt format reduces hallucinated coordinates by grounding VLM in labelled elements |
| StateModel dirty_flag | core/state_model.py | DOM and UI tree re-queried every loop iteration regardless of screen change | ~30-50% loop time reduction by skipping perception when screen hash unchanged |
| IDEMPOTENT risk class | config/tool_contracts.py, safety/classifier.py | No way to mark actions safe-to-repeat — all retries treated as risky | Clean retry logic — idempotent actions retry freely without compensating action |
| Tool Affinity Map | latency_policy/policy.py | LatencyPolicy tried all levels in order for every action type | Action-type routing reduces unnecessary level escalations and latency |

# 2. Six v5.0 Additions — Full Specification

## 2.1 NormalisedEnvironmentSchema

The StateModel currently stores three separate raw data structures: Playwright DOM snapshot (HTML dict), pywinauto UI tree (element list), and visual OmniParser output (bbox list). The Planner must reason over all three heterogeneous formats simultaneously. The NormalisedEnvironmentSchema unifies all three into one common JSON structure that the Planner, Verifier, and EvidencePlanner all reason over.

Root cause: Without normalisation, the Planner receives a DOM that says '#submit-btn' exists, a UI tree that says 'Submit Button' exists, and visual data that says a button at [450,320] exists — and cannot tell these are the same element. Normalisation collapses them.

### 2.1.1 NormalisedElement Schema

@dataclass

class NormalisedElement:

id:           str          # stable UUID assigned on first normalisation

label:        str          # human-readable, e.g. 'Submit Button'

element_type: str          # 'button'|'input'|'link'|'text'|'image'|'container'

text_content: str | None   # visible text in element

state:        str          # 'enabled'|'disabled'|'checked'|'hidden'

sources:      list[str]    # which sources provided this: ['dom','ui_tree','visual']

dom_locator:  str | None   # CSS/XPath selector if dom source present

ui_tree_id:   str | None   # automation_id if ui_tree source present

bbox:         str | None   # 'x,y,w,h' if visual source present

confidence:   float        # merged confidence across sources

children:     list['NormalisedElement'] = field(default_factory=list)

### 2.1.2 NormalisedEnvironment Schema

@dataclass

class NormalisedEnvironment:

window_title:   str

window_type:    str          # 'browser'|'desktop_app'|'dialog'|'unknown'

current_url:    str | None   # browser only

app_name:       str

elements:       list[NormalisedElement]

interactive:    list[NormalisedElement]  # filtered: enabled buttons/inputs/links

timestamp:      datetime

source_hash:    str          # hash of raw sources used to build this

### 2.1.3 Normalisation Process

- DOM reader extracts elements with selector, text, type, state

- UI tree reader extracts elements with automation_id, name, control_type

- Visual reader extracts elements with bbox, label (from OmniParser)

- Normaliser merges by text similarity + spatial proximity + type matching

- Merged elements get stable id — same element across sources gets same id

- NormalisedEnvironment replaces raw dom_snapshot and ui_elements in StateModel

- Planner receives NormalisedEnvironment.interactive as its action target list

| Raw Source | Field Mapped To | Merge Strategy |
| --- | --- | --- |
| DOM selector | dom_locator | Exact — CSS selector is stable |
| UI tree automation_id | ui_tree_id | Exact — automation_id is stable |
| OmniParser label + bbox | label + bbox | Fuzzy text match + spatial overlap with DOM/UI tree element |
| DOM text content | text_content | DOM text preferred over UI tree name if both present |
| DOM element type | element_type | Mapped: input→input, a→link, button→button, div→container |
| UI tree control_type | element_type | Fallback if DOM type not available |
| Max confidence across sources | confidence | Highest confidence locator wins |

### 2.1.4 How Modules Use NormalisedEnvironment

| Module | What It Uses | Benefit |
| --- | --- | --- |
| ExecutionPlanner | interactive list | Plans actions against unified element list — no source-specific logic |
| ElementID.Resolver | dom_locator, ui_tree_id, bbox | Fills ElementID fallback chain from all three sources automatically |
| Verifier.ExpectationMatcher | elements list before and after | Checks element state changes in one schema, not three |
| EvidencePlanner | elements list | Declares ProofPoints using normalised element ids |
| TrajectoryMemory | element id + label | Stable cache key that works regardless of which source detected it |
| DeadlockDetector | interactive count | Detects UI overlays: interactive count drops to 0 = dialog blocking |

### 2.1.5 New File: perception/normaliser.py

class EnvironmentNormaliser:

def normalise(self,

dom:      dict | None,

ui_tree:  list | None,

visual:   list | None,

) -> NormalisedEnvironment:

...

def _merge_elements(self, dom_els, tree_els, vis_els) -> list[NormalisedElement]:

# 1. Start with DOM elements (most precise selectors)

# 2. Match UI tree elements by text + type similarity

# 3. Match visual elements by spatial overlap + label similarity

# 4. Unmatched sources create new NormalisedElement with partial fields

...

def _text_similarity(self, a: str, b: str) -> float:

# Use difflib.SequenceMatcher — fast, no dependencies

...

def _spatial_overlap(self, bbox1: str, bbox2: str) -> float:

# IoU (Intersection over Union) of bounding boxes

...

## 2.2 TemplateMatchingConfig

The Level 3 OpenCV pattern matching was specified as 'active window ROI' but lacked a defined template storage strategy, resolution scaling policy, confidence thresholds, and multi-monitor handling. Without these, template matching is unreliable in practice — different screen resolutions break cached templates.

### 2.2.1 TemplateMatchingConfig Dataclass

@dataclass

class TemplateMatchingConfig:

# Storage

template_dir:           Path    # config: './templates/'

template_format:        str     # 'png' — lossless only

naming_convention:      str     # '{app_name}_{element_label}_{resolution}.png'

# Resolution policy

capture_resolution:     tuple   # (width, height) at capture time

normalise_to:           tuple   # (1280, 720) — all templates normalised to this

scale_factors:          list    # [0.75, 1.0, 1.25] — try all on match

# Confidence

min_confidence:         float   # 0.80 — below this = no match

multi_match_threshold:  float   # 0.95 — above this = strong match, stop searching

# ROI

roi_mode:               str     # 'active_window' | 'full_screen' | 'custom'

roi_padding_px:         int     # 20px padding around active window bounds

# Multi-monitor

monitor_strategy:       str     # 'active_only' | 'all' | 'primary'

active_monitor_detect:  bool    # True — detect which monitor has active window

### 2.2.2 Template Storage Strategy

| Policy | Rule | Reason |
| --- | --- | --- |
| Format | PNG only — never JPEG | JPEG compression alters pixel values, breaks exact matching |
| Normalisation | All templates resized to 1280x720 before storage | Consistent resolution prevents scale mismatch across machines |
| Naming | app_name + element_label + resolution string | Allows multiple templates per element for different resolutions |
| Capture ROI | Active window bounds + 20px padding | Eliminates background desktop noise from templates |
| Multi-scale match | Try 0.75x, 1.0x, 1.25x scale factors at match time | Handles DPI differences and window size changes |
| Invalidation | Template confidence drops below 0.70 after 3 consecutive misses | App UI updates break cached templates — detect and invalidate |
| Version tagging | Template filename includes app version hash | Stale templates from old app version auto-excluded |

### 2.2.3 Multi-Monitor Handling

- Default: capture active window only — use pygetwindow to get bounds, mss to capture exact region

- If active_monitor_detect is True: identify which physical monitor contains the active window

- Capture from that monitor only — prevents mis-coordinates when monitors have different resolutions

- Returned coordinates are always in absolute screen coordinates, not monitor-relative

- Log monitor configuration on startup — warn if monitors have different DPI scaling

## 2.3 VLM Grounding Prompt Format

Qwen2-VL receives a screenshot after OmniParser has labelled UI elements. Without a structured grounding prompt, the VLM may hallucinate element positions or confuse elements with similar labels. The grounding prompt format precisely instructs the VLM using OmniParser's output as structured context.

### 2.3.1 Input Pipeline to Qwen2-VL

- MSS captures screenshot of active window (ROI)

- Screenshot resized to 1280x720 (Pillow)

- OmniParser runs on resized screenshot — outputs labelled elements with bounding boxes

- NormalisedEnvironment built from OmniParser output

- Grounding prompt assembled from NormalisedEnvironment.interactive + task action

- Screenshot + grounding prompt sent to Qwen2-VL

- VLM returns element id + action + coordinates

- Coordinates normalised back to original resolution

### 2.3.2 Grounding Prompt Template

SYSTEM: You are a GUI agent. You must identify the exact UI element to interact with. You will be given: 1. A screenshot of the current screen 2. A list of detected UI elements with their labels and positions 3. The action you need to perform Rules: - Only reference elements from the provided element list - Never invent element positions — use the bbox from the list - If the target element is not in the list, respond with ELEMENT_NOT_FOUND - Return ONLY the JSON response format below — no other text USER: Current screen elements (detected by OmniParser): [ELEMENT_LIST_JSON] Example element list format: [ {"id": "el_001", "label": "Submit Button", "type": "button", "bbox": "450,320,80,30", "confidence": 0.94}, {"id": "el_002", "label": "Email Input", "type": "input", "bbox": "200,150,400,40", "confidence": 0.91} ] Action to perform: [ACTION_DESCRIPTION] Target element description: [ELEMENT_DESCRIPTION] Respond ONLY with this JSON: { "element_id": "el_001", "element_label": "Submit Button", "action": "click", "bbox": "450,320,80,30", "click_point": "490,335", "confidence": 0.94, "reasoning": "Matched 'Submit Button' to target 'submit form button'" } If element not found: {"element_id": null, "confidence": 0.0, "reasoning": "ELEMENT_NOT_FOUND: [reason]"}

### 2.3.3 VLM Response Processing

| Response Field | How Used | Fallback if Missing |
| --- | --- | --- |
| element_id | Maps back to NormalisedElement — updates its bbox | Log warning, use bbox directly |
| confidence | If < vlm_confidence_threshold (0.60): escalate to L5 cloud | Default to 0.50 |
| bbox | Source of truth for click coordinates | Reject — escalate to L5 |
| click_point | Centre of bbox — use as click target | Calculate from bbox centre |
| reasoning | Logged for debugging and trajectory storage | 'No reasoning provided' |
| ELEMENT_NOT_FOUND | Trigger L5 cloud vision or human loop | N/A |

### 2.3.4 VLM Confidence Threshold

# Add to config/latency_thresholds.py

VLM_LOCAL_CONFIDENCE_THRESHOLD  = 0.60  # below this → escalate to L5 cloud

VLM_CLOUD_CONFIDENCE_THRESHOLD  = 0.50  # below this → escalate to L6 human

OMNIPARSER_MIN_CONFIDENCE       = 0.40  # discard elements below this

## 2.4 StateModel dirty_flag — Perception Cache

Every iteration of the agent loop re-queries the DOM and UI tree regardless of whether the screen has changed. This is the largest single source of unnecessary latency. A dirty_flag on StateModel skips perception re-query when the screen hash is unchanged from the previous iteration.

Performance impact: DOM query takes ~15ms, UI tree query takes ~20ms. Skipping both when screen is unchanged saves ~35ms per loop iteration. For a 50-step task where 60% of steps produce no screen change, this saves ~1,050ms total — over 1 second.

### 2.4.1 dirty_flag Logic

class StateModel:

# NEW fields in v5.0

_dirty: bool = True          # True = perception re-query needed

_last_screen_hash: str = ''  # hash from previous iteration

def check_and_update_dirty(self, new_screen_hash: str) -> bool:

'''

Returns True if re-query needed (screen changed).

Returns False if screen unchanged — caller should skip perception.

'''

if new_screen_hash == self._last_screen_hash:

self._dirty = False

return False  # skip DOM + UI tree re-query

self._dirty = True

self._last_screen_hash = new_screen_hash

return True  # re-query needed

def invalidate(self):

'''Force re-query on next iteration — call after any action.'''

self._dirty = True

self._last_screen_hash = ''

### 2.4.2 Integration in Agent Loop

# In core/agent_loop.py — perception step

current_hash = screen_hasher.hash(mss_screenshot())

if state.check_and_update_dirty(current_hash):

# Screen changed — re-query everything

dom     = dom_reader.read()

ui_tree = ui_tree_reader.read()

env     = normaliser.normalise(dom, ui_tree, visual=None)

state.update_from_structured(env)

else:

# Screen unchanged — skip expensive queries

# state.environment is still valid from last iteration

pass

# ALWAYS invalidate after executing any action

state.invalidate()  # called in agent_loop after execution

### 2.4.3 dirty_flag Rules

- Take a fast screen hash (imagehash.phash, ~5ms) at the start of every loop iteration

- Only re-query DOM and UI tree if hash has changed from previous iteration

- Always call state.invalidate() immediately after executing any action — action may change screen

- Force invalidate on: any Verifier result other than PASS, any backtrack operation, task start

- Never skip perception if state.ambiguous is True — ambiguous states must always re-query

- Log every cache hit (skip) and cache miss (re-query) for latency profiling

## 2.5 IDEMPOTENT Risk Class

The current ToolContract.risk field has four values: SAFE, REVERSIBLE, DESTRUCTIVE, UNKNOWN. There is no way to mark an action as safe to repeat multiple times without side effects. This forces retry logic to treat all repeated actions with unnecessary caution. The IDEMPOTENT class fixes this.

### 2.5.1 Risk Class Definitions — Updated

| Risk Class | Definition | Retry Policy | Compensating Action | Confirmation |
| --- | --- | --- | --- | --- |
| SAFE | Read-only, no state change possible | Retry freely, unlimited | None required | Never |
| IDEMPOTENT | May change state but safe to repeat — same result every time | Retry freely, up to 5 times | None required | Never |
| REVERSIBLE | Changes state, can be undone with compensating action | Retry with caution, log each retry | Required — registered in TransactionManager | Never (auto-undoable) |
| DESTRUCTIVE | Changes state, hard or impossible to undo | Single attempt only, no auto-retry | Required — registered in TransactionManager | Always |
| UNKNOWN | Risk level not determinable | Treat as DESTRUCTIVE | Treat as DESTRUCTIVE | Always |

### 2.5.2 IDEMPOTENT Examples

| Tool | Why IDEMPOTENT | Example |
| --- | --- | --- |
| open_application | Opening an already-open app has no additional effect | open_browser() twice = one browser window |
| navigate_to_url | Navigating to current URL reloads same page | navigate('https://x.com') twice = same page |
| open_folder | Opening an open folder brings it to focus — no duplication | open_folder('C:/temp') twice = same window |
| set_checkbox_checked | Checking already-checked box = no change | check('accept_terms') twice = checked once |
| close_dialog | Closing already-closed dialog = no change | close_dialog() twice = dialog closed |
| mkdir | Creating existing directory = no error, no change | mkdir('C:/temp') twice = dir exists |
| focus_window | Focusing already-focused window = no change | focus('Notepad') twice = Notepad focused |

### 2.5.3 Updated ToolContract Fields

@dataclass

class ToolContract:

name:                str

description:         str

inputs:              dict[str, type]

preconditions:       list[str]

effects:             dict[str, Any]

risk:                str    # SAFE|IDEMPOTENT|REVERSIBLE|DESTRUCTIVE|UNKNOWN

compensating_action: str | None   # None for SAFE and IDEMPOTENT

max_auto_retries:    int    # SAFE/IDEMPOTENT: 5, REVERSIBLE: 2, DESTRUCTIVE: 0

latency_ms_estimate: int

requires_spec_check: bool

### 2.5.4 Retry Logic Update in agent_loop.py

match contract.risk:

case 'SAFE' | 'IDEMPOTENT':

# Retry freely up to max_auto_retries — no confirmation, no compensating action

if retry_count < contract.max_auto_retries:

await execution_hierarchy.attempt(action)

case 'REVERSIBLE':

# Retry with caution — log each retry, TransactionManager.begin() each time

if retry_count < contract.max_auto_retries:

transaction_manager.begin(action, state)

await execution_hierarchy.attempt(action)

case 'DESTRUCTIVE' | 'UNKNOWN':

# No auto-retry — require fresh human confirmation each attempt

if not confirmation.get(action):

return  # block

transaction_manager.begin(action, state)

await execution_hierarchy.attempt(action)

## 2.6 Tool Affinity Map

LatencyPolicy currently evaluates ElementID confidence and state signals to choose an execution level. But some action types have a natural affinity to specific execution levels — a browser click should always start at L1 DOM, never at L2 pywinauto. The Tool Affinity Map encodes these affinities to skip unnecessary level attempts.

### 2.6.1 Affinity Map Definition

# In config/tool_contracts.py

TOOL_AFFINITY_MAP: dict[str, list[str]] = {

# Browser actions — DOM first, visual fallback

'browser_click':       ['L1_DOM', 'L4_LOCAL_VLM', 'L5_CLOUD', 'L6_HUMAN'],

'browser_type':        ['L1_DOM', 'L4_LOCAL_VLM', 'L5_CLOUD', 'L6_HUMAN'],

'browser_navigate':    ['L1_DOM', 'L6_HUMAN'],

'browser_scroll':      ['L1_DOM', 'L4_LOCAL_VLM', 'L6_HUMAN'],

# Desktop app actions — UI tree first

'desktop_click':       ['L2_UI_TREE', 'L3_PATTERN', 'L4_LOCAL_VLM', 'L5_CLOUD', 'L6_HUMAN'],

'desktop_type':        ['L2_UI_TREE', 'L4_LOCAL_VLM', 'L6_HUMAN'],

'menu_select':         ['L2_UI_TREE', 'L4_LOCAL_VLM', 'L6_HUMAN'],

'dialog_respond':      ['L2_UI_TREE', 'L4_LOCAL_VLM', 'L6_HUMAN'],

# File operations — always programmatic

'file_read':           ['L0_PROGRAMMATIC'],

'file_write':          ['L0_PROGRAMMATIC'],

'file_delete':         ['L0_PROGRAMMATIC'],

'file_copy':           ['L0_PROGRAMMATIC'],

'list_directory':      ['L0_PROGRAMMATIC'],

# System operations — programmatic, UI tree fallback

'app_launch':          ['L0_PROGRAMMATIC', 'L2_UI_TREE', 'L4_LOCAL_VLM'],

'app_close':           ['L0_PROGRAMMATIC', 'L2_UI_TREE'],

'registry_read':       ['L0_PROGRAMMATIC'],

'registry_write':      ['L0_PROGRAMMATIC'],

'system_info':         ['L0_PROGRAMMATIC'],

# Search / data extraction — programmatic first

'web_search':          ['L0_PROGRAMMATIC'],

'api_call':            ['L0_PROGRAMMATIC'],

'extract_text':        ['L1_DOM', 'L0_PROGRAMMATIC', 'L4_LOCAL_VLM'],

}

### 2.6.2 How LatencyPolicy Uses Affinity Map

def choose_level(self, element: ElementID, state: StateModel,

action: dict, retry_count: int) -> ExecutionLevel:

tool_name = action.get('tool_name', '')

# Check affinity map first

if tool_name in TOOL_AFFINITY_MAP:

allowed_levels = TOOL_AFFINITY_MAP[tool_name]

# Apply confidence filtering within allowed levels only

return self._best_level_from_allowed(element, state, allowed_levels)

# Fall back to full confidence-based routing for unknown tool types

return self._full_confidence_routing(element, state, retry_count)

### 2.6.3 Affinity Map Latency Impact

| Scenario | Without Affinity Map | With Affinity Map | Saving |
| --- | --- | --- | --- |
| Browser click with good DOM | Try L0 → fail → try L1 | Start at L1 directly | ~5ms + 1 failed attempt |
| File delete | Try L0 → succeed | Start at L0 directly | No wasted attempts |
| Desktop app button click | Try L0 → fail → try L1 → fail → try L2 | Start at L2 directly | ~10ms + 2 failed attempts |
| Web search | Try L0 → succeed | Start at L0 directly | No wasted attempts |
| Menu navigation in desktop app | All levels tried in sequence | L2 → L4 only | Skips L0, L1, L3, L5 |

# 3. Complete Module Inventory v5.0

All modules from v1.0 through v5.0. New or updated modules in v5.0 are marked.

| File | Version | Purpose |
| --- | --- | --- |
| perception/normaliser.py | v5.0 NEW | EnvironmentNormaliser — merges DOM+UI tree+visual into NormalisedEnvironment |
| perception/schemas.py | v5.0 NEW | NormalisedElement and NormalisedEnvironment dataclasses |
| core/state_model.py | v5.0 UPDATED | Added dirty_flag, check_and_update_dirty(), invalidate(), NormalisedEnvironment field |
| config/tool_contracts.py | v5.0 UPDATED | Added IDEMPOTENT risk class, TOOL_AFFINITY_MAP, max_auto_retries field |
| config/latency_thresholds.py | v5.0 UPDATED | Added VLM_LOCAL_CONFIDENCE_THRESHOLD, VLM_CLOUD_CONFIDENCE_THRESHOLD, OMNIPARSER_MIN_CONFIDENCE |
| execution/level3_pattern.py | v5.0 UPDATED | Now uses TemplateMatchingConfig — storage, scaling, ROI, multi-monitor |
| execution/level4_local_vision.py | v5.0 UPDATED | Now uses VLM Grounding Prompt Format — OmniParser output structured into prompt |
| latency_policy/policy.py | v5.0 UPDATED | Tool Affinity Map integration — choose_level() checks affinity before confidence routing |
| safety/classifier.py | v5.0 UPDATED | Added IDEMPOTENT handling — idempotent actions never require confirmation |
| config/template_matching.py | v5.0 NEW | TemplateMatchingConfig dataclass with all storage, scaling, confidence, ROI settings |
| templates/ | v5.0 NEW | Template storage directory — PNG files named app_label_resolution.png |
| .cursorrules | v5.0 UPDATED | All six v5.0 additions added to architecture rules |
| main.py | v1.0 | Entry point — unchanged |
| goal_spec/compiler.py | v4.0 | GoalSpecCompiler |
| goal_spec/validator.py | v4.0 | Spec validation per action |
| core/agent_loop.py | v5.0 UPDATED | dirty_flag check + invalidate(), IDEMPOTENT retry logic, affinity map routing |
| core/planner_task.py | v2.0 | Task Planner — Claude Sonnet |
| core/planner_execution.py | v3.0 | Execution Planner — Claude Haiku, batched |
| core/evidence_planner.py | v4.0 | EvidencePlan generation |
| core/goal_tracker.py | v1.0 | Success criteria and retry management |
| core/governance_budget.py | v4.0 | step+time+cost+retry budgets |
| core/deadlock_detector.py | v3.0 | 4 deadlock conditions |
| verifier/pre_state.py | v3.0 | Pre-action state capture |
| verifier/post_state.py | v3.0 | Post-action state capture |
| verifier/diff_engine.py | v3.0 | Multi-modal diff |
| verifier/expectation_matcher.py | v5.0 UPDATED | Uses NormalisedEnvironment for element state checks |
| verifier/outcome_classifier.py | v3.0 | PASS/NO_OP/WRONG_STATE/TIMEOUT/PARTIAL |
| state_graph/graph.py | v3.0 | Tree-structured state graph |
| state_graph/node.py | v3.0 | StateNode dataclass |
| state_graph/edge.py | v3.0 | ActionEdge with StateDiff |
| transaction/manager.py | v4.0 | TransactionManager |
| transaction/compensating.py | v4.0 | Compensating action registry |
| transaction/trash.py | v4.0 | File trash/restore |
| latency_policy/profiler.py | v3.0 | Latency logging |
| safety/simulator.py | v2.0 | Pre-execution simulation |
| safety/confirmation.py | v1.0 | Confirmation gate |
| safety/action_logger.py | v1.0 | SQLite action log |
| safety/sandbox.py | v1.0 | Sandbox mode |
| execution/hierarchy.py | v3.0 | Routes via LatencyPolicy + affinity |
| execution/level0_programmatic.py | v2.0 | Python/shell/API |
| execution/level1_dom.py | v1.0 | Playwright DOM |
| execution/level2_ui_tree.py | v1.0 | pywinauto |
| execution/level5_cloud_vision.py | v1.0 | Gemini Flash |
| execution/level6_human.py | v4.0 | InteractiveHumanLoop |
| adapters/browser_adapter.py | v2.0 | BrowserAdapter |
| adapters/windows_ui_adapter.py | v2.0 | WindowsUIAdapter |
| adapters/filesystem_adapter.py | v2.0 | FilesystemAdapter |
| adapters/shell_adapter.py | v2.0 | ShellAdapter |
| adapters/api_adapter.py | v2.0 | APIAdapter |
| perception/structured/dom_reader.py | v1.0 | Playwright DOM extraction |
| perception/structured/ui_tree_reader.py | v1.0 | pywinauto tree |
| perception/structured/screen_hasher.py | v2.0 | Perceptual hash |
| perception/visual/screenshot.py | v1.0 | MSS capture with ROI |
| perception/visual/omniparser.py | v1.0 | Element detection |
| perception/visual/vlm_reader.py | v5.0 UPDATED | Uses VLM Grounding Prompt Format |
| element_id/element_id.py | v3.0 | ElementID dataclass |
| element_id/resolver.py | v5.0 UPDATED | Now uses NormalisedElement fields to populate ElementID fallbacks |
| trajectory/element_fingerprints.py | v3.0 | Fingerprint store |
| trajectory/action_templates.py | v3.0 | Action templates |
| trajectory/failure_patterns.py | v3.0 | Failure patterns |
| trajectory/navigation_paths.py | v3.0 | Navigation paths |
| trajectory/db.py | v3.0 | SQLite schema |
| human_loop/interactive.py | v4.0 | InteractiveHumanLoop |
| human_loop/context_packager.py | v4.0 | Context package for human |
| human_loop/hint_parser.py | v4.0 | Parses human hint |
| memory/session_memory.py | v1.0 | In-session history |
| memory/persistent_memory.py | v1.0 | General storage |
| config/settings.py | v1.0 | API keys, paths, flags |
| config/safety_rules.py | v1.0 | Classification defaults |
| tests/ | v1.0+ | Full test suite |

# 4. Updated .cursorrules — v5.0

Replace your .cursorrules file with this complete v5.0 version.

# hybrid_agent/.cursorrules # ───────────────────────────────────────────────────── # HYBRID AI AGENT — CURSOR RULES v5.0 # ───────────────────────────────────────────────────── ## PROJECT IDENTITY Safety-aware hybrid AI agent automating computer tasks. Language: Python 3.11+ ¦ Async throughout ¦ Production-grade Architecture: programmatic-first, structured perception, vision fallback only. ## ARCHITECTURE RULES (NON-NEGOTIABLE) - NEVER execute before GoalSpec validation - NEVER execute before ToolContract precondition check - NEVER execute without TransactionManager.begin() first - NEVER skip Verifier after any action - NEVER continue a batch after Verifier returns WRONG_STATE - NEVER use raw coordinates or CSS selectors — always wrap in ElementID - NEVER call vision if structured confidence > 0.80 - NEVER classify risk by tool name — use ToolContract.risk field - NEVER re-query DOM/UI tree if StateModel._dirty is False - NEVER skip state.invalidate() after executing any action - ALWAYS capture pre-state before action for StateDiff - ALWAYS check ElementID resolution cache before detecting elements - ALWAYS use NormalisedEnvironment for element reasoning — never raw DOM - ALWAYS check TOOL_AFFINITY_MAP before confidence-based level routing - ALWAYS add type hints to every function signature - ALWAYS add docstrings to every class and public method ## PERCEPTION PIPELINE ORDER 1. Fast screen hash (imagehash.phash) — ~5ms 2. If hash unchanged: skip to step 6 (dirty_flag cache hit) 3. DOM reader (Playwright) → raw DOM 4. UI tree reader (pywinauto) → raw tree 5. EnvironmentNormaliser.normalise(dom, ui_tree) → NormalisedEnvironment 6. StateModel.update_from_structured(normalised_env) 7. If action fails: visual pipeline (MSS → OmniParser → VLM grounding prompt) ## EXECUTION HIERARCHY ORDER Check TOOL_AFFINITY_MAP first — only try levels in the affinity list. L0: Programmatic (code/shell/API) — file ops, system info, API calls ALWAYS here L1: Playwright DOM — browser actions, confidence >= 0.80 L2: pywinauto UI tree — desktop apps, confidence >= 0.75 L3: OpenCV (active window ROI, 1280x720 normalised) — confidence >= 0.65 L4: OmniParser → VLM Grounding Prompt → Qwen2-VL — confidence >= 0.60 L5: Gemini Flash — VLM confidence < 0.60 or GPU unavailable L6: InteractiveHumanLoop — all levels failed ## VLM GROUNDING RULE Qwen2-VL must ALWAYS receive: 1. Resized screenshot (1280x720) 2. OmniParser element list as JSON 3. Grounding prompt format from PRD Section 2.3.2 Never send raw screenshot to VLM without OmniParser pre-labelling. ## RISK CLASSES SAFE: read-only, no state change, retry unlimited IDEMPOTENT: safe to repeat, same result, retry up to 5x, no compensating action REVERSIBLE: changes state, undo available, retry up to 2x with TransactionManager DESTRUCTIVE: hard to undo, single attempt only, always require confirmation UNKNOWN: treat as DESTRUCTIVE always ## SAFETY RULES - All file deletes → copy to C:/.agent_trash/ first - All file writes → backup to C:/.agent_backups/ first - All registry edits → export to C:/.agent_reg_backups/ first - Destructive: simulation + confirmation + transaction - Unknown risk: default to DESTRUCTIVE - IDEMPOTENT and SAFE: no confirmation, no compensating action ## CODE STYLE - dataclasses for all state objects and contracts - asyncio for all I/O and agent loop - pathlib for all file paths — never os.path - deepdiff for state comparison - imagehash for screen change detection - difflib.SequenceMatcher for text similarity in normaliser - try/except on all external calls with specific error types - Timeouts on every external API call - Log every action to SQLite via safety/action_logger.py ## FOLDER STRUCTURE goal_spec/ — GoalSpec compiler and validator core/ — agent_loop, planners, goal_tracker, state_model, deadlock_detector, governance_budget, evidence_planner verifier/ — pre/post state, diff_engine, expectation_matcher, outcome state_graph/ — tree backtracking: graph, node, edge transaction/ — TransactionManager, compensating, trash latency_policy/ — LatencyPolicy (affinity map) + profiler safety/ — classifier, simulator, confirmation, logger, sandbox execution/ — hierarchy + L0-L6 adapters/ — browser, windows_ui, filesystem, shell, api perception/ — normaliser.py, schemas.py, structured/, visual/ element_id/ — ElementID dataclass and resolver trajectory/ — 4 stores + SQLite schema human_loop/ — interactive escalation, context_packager, hint_parser config/ — settings, safety_rules, latency_thresholds, tool_contracts (AFFINITY_MAP), template_matching templates/ — OpenCV template PNG files memory/ — session and persistent tests/ — full test suite

# 5. New Cursor Prompts — v5.0 Additions

These prompts add to the 17 prompts from v4.0. Use them in Phase 3 when building the perception and configuration layers.

### Prompt 18 — perception/normaliser.py + schemas.py

Build perception/normaliser.py and perception/schemas.py for a hybrid AI agent. PURPOSE: Merge DOM, UI tree, and visual (OmniParser) element data into a single NormalisedEnvironment schema. All modules reason over NormalisedEnvironment — never raw DOM or UI tree directly. SCHEMAS (in perception/schemas.py): NormalisedElement dataclass: id: str (stable UUID) label: str element_type: str # button¦input¦link¦text¦image¦container text_content: str ¦ None state: str # enabled¦disabled¦checked¦hidden sources: list[str] # ['dom','ui_tree','visual'] dom_locator: str ¦ None ui_tree_id: str ¦ None bbox: str ¦ None # 'x,y,w,h' confidence: float children: list['NormalisedElement'] NormalisedEnvironment dataclass: window_title: str window_type: str # browser¦desktop_app¦dialog¦unknown current_url: str ¦ None app_name: str elements: list[NormalisedElement] interactive: list[NormalisedElement] # enabled buttons/inputs/links only timestamp: datetime source_hash: str NORMALISER (in perception/normaliser.py): EnvironmentNormaliser class: normalise(dom, ui_tree, visual) -> NormalisedEnvironment _merge_elements(dom_els, tree_els, vis_els) -> list[NormalisedElement] _text_similarity(a, b) -> float # difflib.SequenceMatcher _spatial_overlap(bbox1, bbox2) -> float # IoU calculation _map_dom_type(html_tag) -> str _map_ui_control_type(control_type) -> str MERGE STRATEGY: 1. Start with DOM elements (most precise locators) 2. For each UI tree element: match to DOM by text similarity > 0.80 If matched: add ui_tree_id to existing element If unmatched: create new NormalisedElement with ui_tree source only 3. For each visual element: match by spatial overlap (IoU > 0.50) + label sim > 0.70 If matched: add bbox to existing element, take higher confidence If unmatched: create new NormalisedElement with visual source only 4. interactive = filter(elements, state=='enabled' and type in ['button','input','link']) RULES: - Assign stable UUID on first normalisation — same element keeps same id - Never require all three sources — any combination is valid - source_hash = hash of raw inputs — used for cache validation - Log merge statistics: matched count per source Follow .cursorrules.

### Prompt 19 — config/template_matching.py + execution/level3_pattern.py

Build config/template_matching.py and update execution/level3_pattern.py for a hybrid AI agent. PURPOSE: Reliable OpenCV template matching with defined storage strategy, resolution normalisation, confidence policy, and multi-monitor handling. CONFIG (config/template_matching.py): TemplateMatchingConfig dataclass: template_dir: Path # './templates/' from settings template_format: str = 'png' naming_convention: str = '{app_name}_{label}_{width}x{height}.png' normalise_to: tuple = (1280, 720) scale_factors: list = [0.75, 1.0, 1.25] min_confidence: float = 0.80 multi_match_threshold: float = 0.95 roi_mode: str = 'active_window' # active_window¦full_screen roi_padding_px: int = 20 monitor_strategy: str = 'active_only' LEVEL 3 EXECUTOR (execution/level3_pattern.py): PatternMatchExecutor class: __init__(config: TemplateMatchingConfig) find(element: ElementID, state: StateModel) -> MatchResult ¦ None click(match: MatchResult) -> bool save_template(screenshot, label, app_name) -> Path _capture_roi(state) -> np.ndarray # active window region only _normalise(img) -> np.ndarray # resize to normalise_to _match(template, roi) -> list[MatchResult] # try all scale_factors _get_active_monitor() -> dict # monitor containing active window _to_absolute_coords(match, roi_offset) -> tuple # convert ROI to screen coords MatchResult dataclass: element_id: str confidence: float bbox: str # absolute screen coordinates 'x,y,w,h' scale_factor: float # which scale matched monitor_id: int RULES: - Always capture active window ROI + roi_padding_px — never full screen - Try all scale_factors — return highest confidence match above min_confidence - Return None if no match above min_confidence — do not guess - Coordinates always in absolute screen space — not monitor-relative - Use pygetwindow for active window bounds - Use mss for ROI capture given bounds - Log every match attempt with confidence for threshold tuning Follow .cursorrules.

### Prompt 20 — Update execution/level4_local_vision.py

Update execution/level4_local_vision.py for a hybrid AI agent. PURPOSE: Add VLM Grounding Prompt Format so Qwen2-VL receives structured OmniParser output as context — not raw screenshots. This reduces hallucinated coordinates and improves element identification accuracy. CHANGES TO MAKE: 1. Add build_grounding_prompt(env: NormalisedEnvironment, action_description: str, element_description: str) -> str - Formats NormalisedEnvironment.interactive as JSON element list - Assembles full prompt using the template from PRD Section 2.3.2 - Returns complete prompt string ready for VLM 2. Add parse_vlm_response(response: str) -> VLMResult VLMResult dataclass: element_id: str ¦ None element_label: str ¦ None action: str bbox: str ¦ None click_point: str ¦ None confidence: float reasoning: str not_found: bool 3. Update execute() method: - Build grounding prompt from NormalisedEnvironment - Send [screenshot_image, grounding_prompt] to Qwen2-VL - Parse response with parse_vlm_response() - If result.confidence < VLM_LOCAL_CONFIDENCE_THRESHOLD: return None (caller escalates to L5) - If result.not_found: return None - Normalise coordinates from 1280x720 back to original resolution - Return VLMResult 4. Add coordinate_denormalise(bbox_str, original_size) -> str - Converts bbox from 1280x720 space back to original screen resolution RULES: - Never send raw screenshot without grounding prompt - VLM_LOCAL_CONFIDENCE_THRESHOLD = 0.60 from config/latency_thresholds.py - OMNIPARSER_MIN_CONFIDENCE = 0.40 — filter before including in prompt - Log full VLM response + confidence for every call - Strip JSON fences from response before parsing Follow .cursorrules.

### Prompt 21 — Update core/state_model.py with dirty_flag

Update core/state_model.py to add dirty_flag perception caching. PURPOSE: Skip DOM and UI tree re-query when screen hash is unchanged. ~30-50% loop time reduction for tasks where most steps don't change screen. ADD THESE FIELDS to StateModel: _dirty: bool = True _last_screen_hash: str = '' environment: NormalisedEnvironment ¦ None = None # replaces raw dom_snapshot ADD THESE METHODS: def check_and_update_dirty(self, new_screen_hash: str) -> bool: ''' Call with current screen hash before perception step. Returns True if re-query needed (hash changed or first run). Returns False if screen unchanged — skip DOM and UI tree query. ''' if new_screen_hash == self._last_screen_hash and not self._dirty: return False self._dirty = True self._last_screen_hash = new_screen_hash return True def update_from_normalised(self, env: NormalisedEnvironment): '''Store normalised environment and mark clean.''' self.environment = env self._dirty = False def invalidate(self): '''Force re-query on next iteration. Call after every action.''' self._dirty = True self._last_screen_hash = '' ALSO UPDATE: - snapshot() to include environment.window_title and len(environment.interactive) if environment is not None - clone() to deep-copy the environment field - diff() to use environment.elements for element-level diffing RULES: - invalidate() called in agent_loop.py after EVERY action execution - Force invalidate on: backtrack, task start, Verifier WRONG_STATE - Never skip perception if self.ambiguous is True - Log cache hit / cache miss ratio for performance monitoring Follow .cursorrules.

### Prompt 22 — Update config/tool_contracts.py with IDEMPOTENT + Affinity Map

Update config/tool_contracts.py for a hybrid AI agent. PURPOSE: Add IDEMPOTENT risk class and TOOL_AFFINITY_MAP. CHANGES: 1. Update ToolContract dataclass: - risk field: now accepts 'SAFE'¦'IDEMPOTENT'¦'REVERSIBLE'¦'DESTRUCTIVE'¦'UNKNOWN' - Add: max_auto_retries: int SAFE → 10, IDEMPOTENT → 5, REVERSIBLE → 2, DESTRUCTIVE → 0, UNKNOWN → 0 2. Add IDEMPOTENT contracts for: open_application, navigate_to_url, open_folder, set_checkbox_checked, close_dialog, mkdir, focus_window 3. Add TOOL_AFFINITY_MAP dict as shown in PRD Section 2.6.1 Include all browser, desktop, file, system, and search action types. 4. Update get_risk() to return 'IDEMPOTENT' for idempotent tools 5. Add new helper: get_affinity_levels(tool_name: str) -> list[str] ¦ None Returns list of level strings from TOOL_AFFINITY_MAP, or None if not found 6. Add: get_max_retries(tool_name: str) -> int Returns max_auto_retries from contract, or 0 if unknown RULES: - IDEMPOTENT actions never require confirmation - IDEMPOTENT actions never require compensating_action (set to None) - Affinity map levels are ORDERED — first in list is preferred - All file operations must be L0_PROGRAMMATIC only in affinity map Follow .cursorrules.

# 6. Final Technical Score — All Versions

| Architecture Area | v1.0 | v2.0 | v3.0 | v4.0 | v5.0 |
| --- | --- | --- | --- | --- | --- |
| Hybrid execution hierarchy | Basic | + L0 programmatic | Strong | Strong | + Affinity Map routing |
| Structured perception | DOM + UI tree | Unchanged | + screen hashing | Unchanged | + dirty_flag cache |
| Environment schema | Raw heterogeneous | Unchanged | Unchanged | Unchanged | NormalisedEnvironment |
| Vision fallback | Screenshot only | Unchanged | + OmniParser | + VLM confidence gate | + Grounding prompt format |
| Safety classification | Keyword-based | Unchanged | Unchanged | + ToolContract-driven | + IDEMPOTENT class |
| Formal goal constraints | Missing | Missing | Missing | GoalSpecCompiler | Unchanged |
| Verifier | Missing | Conceptual | Fully specified | + ExpectationMatcher | + Uses NormEnv |
| Backtracking | Missing | Linear stack | State Graph (tree) | Unchanged | Unchanged |
| Plan batching | Missing | Two-tier planner | + ElementID in batch | Unchanged | Unchanged |
| Trajectory learning | Missing | Concept | 4 stores + schema | Unchanged | Unchanged |
| Transaction/Rollback | Missing | Missing | Missing | Full TransactionMgr | Unchanged |
| Typed tool contracts | Missing | Missing | Missing | Full contracts | + IDEMPOTENT + affinity |
| Evidence planner | Missing | Missing | Missing | Proactive proofs | Unchanged |
| State diff engine | Missing | Missing | In Verifier | StateModel.diff() | + NormEnv element diff |
| Interactive human loop | Missing | Missing | Missing | Full hint→resume | Unchanged |
| Governance budget | Partial (deadlock) | Unchanged | DeadlockDetector | Dedicated module | Unchanged |
| Pattern matching | Mentioned | Unchanged | + ROI restriction | Unchanged | + TemplateMatchingConfig |
| VLM grounding | Missing | Missing | + OmniParser pipeline | Unchanged | + Grounding prompt format |
| StateModel caching | None | None | None | None | dirty_flag + invalidate() |
| Latency routing | Goal only | Unchanged | LatencyPolicy | + 5 vision triggers | + Tool affinity map |

## 6.1 What This System Is Now

| Dimension | Assessment |
| --- | --- |
| Architecture tier | Research-grade — matches UFO2, ActionEngine, BacktrackAgent design patterns |
| Safety model | Production-grade — formal goal constraints + typed contracts + transactional rollback |
| Perception model | Hybrid structured-primary — normalised schema + vision fallback with grounding |
| Recovery model | Full backtracking — tree-structured state graph + interactive human loop |
| Learning model | Session and persistent — trajectory memory reduces LLM calls 60-80% over time |
| Latency model | Policy-driven — affinity map + dirty_flag + plan batching + cache = sub-200ms target |
| Build readiness | Complete — 22 Cursor prompts cover every module from settings.py to agent_loop.py |

# 7. Quick Reference Card — Build Order

The order that minimises rework. Each phase depends on the previous.

| Phase | Week | Build These (in order) | Gate Before Next Phase |
| --- | --- | --- | --- |
| 1 — Foundation | 1 | settings.py → state_model.py+dirty_flag → goal_tracker.py → governance_budget.py → planner_task.py → planner_execution.py | Run a task end-to-end with print statements only |
| 2 — Execution + Safety | 2 | tool_contracts.py+IDEMPOTENT+affinity → transaction/manager.py → safety/classifier.py → action_logger.py → L0+L1+L2 execution | Delete a file safely with trash backup, confirm log entry exists |
| 3 — Spec + Perception | 3 | goal_spec/compiler.py → schemas.py → normaliser.py → dom_reader.py → ui_tree_reader.py → screen_hasher.py → ElementID+resolver | Compile a GoalSpec, run normaliser, inspect NormalisedEnvironment output |
| 4 — Verifier + Graph | 4 | verifier/ (all 5 files) → state_graph/ (3 files) → deadlock_detector.py → evidence_planner.py | Intentionally break an action, confirm Verifier catches it and backtrack fires |
| 5 — Policy + Memory | 5 | latency_policy/policy.py+affinity → latency_policy/profiler.py → trajectory/ (all 5 files) → template_matching.py → level3_pattern.py | Run same task twice, confirm second run uses fewer LLM calls |
| 6 — Vision + HiL | 6 | level4_local_vision.py+grounding → level5_cloud_vision.py → all 5 adapters → human_loop/ (3 files) | Trigger vision fallback intentionally, confirm grounding prompt sent correctly |
| 7 — Harden | 7 | Full test suite → latency benchmarks → threshold tuning → gradio UI → agent_loop.py final integration | All 22 test scenarios pass, sub-200ms average on 80% of actions |

## 7.1 Minimum Viable v1 — 2 Week Build

If you want a working agent in 2 weeks, build only the modules marked YES below. These cover 80% of real tasks and include all critical safety and recovery mechanisms.

| Module | v1 Build? | Skip Until |
| --- | --- | --- |
| settings.py + .env | YES | — |
| StateModel + dirty_flag | YES | — |
| NormalisedEnvironment + Normaliser | YES | Core schema — needed by everything |
| GoalSpecCompiler (simplified) | YES | Full NL compilation in v2 |
| ToolContracts + IDEMPOTENT + Affinity | YES | — |
| Two-tier Planner | YES | — |
| EvidencePlanner (simplified) | YES | Full proof capture in v2 |
| GoalTracker + GovernanceBudget | YES | — |
| DeadlockDetector | YES | Lightweight — must have |
| Verifier (diff-based) | YES | — |
| StateGraph (3-level depth) | YES | Full 50-node graph in v2 |
| TransactionManager (files only) | YES | Registry and app ops in v2 |
| Safety classifier + logger | YES | — |
| L0 + L1 + L2 execution | YES | — |
| LatencyPolicy + Affinity Map | YES | — |
| ElementID + Resolver | YES | — |
| Trajectory fingerprints only | YES | Templates + patterns in v2 |
| InteractiveHumanLoop (terminal) | YES | Web UI in v2 |
| OmniParser | NO | Phase 6 |
| Qwen2-VL + grounding prompt | NO | Phase 6 |
| TemplateMatchingConfig + L3 | NO | Phase 5 |
| Gemini Flash L5 | NO | Phase 6 |
| All 5 adapters | PARTIAL | Browser + Filesystem in v1 |

End of Document  ·  Hybrid AI Agent PRD v5.0  ·  Final Complete Edition